## Slide 1: Module 7: Analyzing Resources Chapter 4 (pp. 91 -153)
Gregory S. Parnell, Ph.D.
Director, M.S. in Operations Management
Director, M.S. in Engineering Management
Research Professor
Department of Industrial Engineering

## Slide 2: Lesson Objectives
Understand the assumptions and limitations of Benefit-Cost Analysis Identify and discuss techniques of cost estimation Analyze sensitivity of cost models to systemic uncertainty Differentiate between affordability and cost analysis Examine Benefit-Cost Analysis’ use for infrastructure decisions

## Slide 3: Resources
“Resources are essential assets committed to perform a trade-off analysis and to execute the subsequent decision” (91).
Resources required for possible resolution of an issue are included in the resource space.
There are three components of the resource space:
  People
  Facilities
  Costs
Figure 4.1. Resource Space

## Slide 4: Resources: People
Personnel skills can be binned in to generalizable capabilities and further broken down into sub-specialties.
General skill bins are hard skills and soft skills.
Figure 4.3. Example of Skills for People Resources
Knowledge of roles in an organization aids assessment of whether additional skills and/or personnel are required.
Notes: Soft skills are interpersonal and tend be more intrinsic
Hard skills are more learned knowledge and quantifiable abilities.
Both are required for success in a job
For each course of action, it is imperative to assess the skills and quantify requirements. This information will be used to help assess what additional people skills will be required to execute each option

## Slide 5: Resources: Facilities
“Facility (or capital asset) resources are durable assets used in the production of products and/or services” (95).
As with personnel, management must ascertain the types, numbers, and capacity of each facility asset they control.
Figure 4.4. Example of Types of Facility Resources

## Slide 6: Resources: Cost
“Cost refers to any term used to represent resources of an organization” (95).
  These include people (labor), facilities, and hours
Stewart et al. divided cost into four separate classes which occur across the phases of a program or systems lifecycle:
  Acquisition
  Fixed and variable
  Recurring and nonrecurring
  Direct and indirect.
  (Stewart, Wyskida, & Johannes, 1995)

## Slide 7: 1. Acquisition (Operate, Sustain, and Dispose) Costs
These are the total costs associated with the concept, design, development, production, or deployment of system or process (e.g. buildings, bridges, communication systems, vehicles, etc.).
It does not include the cost to operate, sustain, or dispose of a product or process
E Pohl, S. Goerger, K. Michealson, “Analyzing Resources,” Trade-off Analytics: Creating and Evaluating the Tradespace, G. Parnell, Editor, Wiley & Sons, 2017, p. 98

## Slide 8: 2. Fixed and Variable Costs
Fixed (or sunk) cost is incurred no matter the phase of the system lifecycle.
Variable costs vary based on the number and types produced or operated, and can easily be associated with each unit produced.
Examples of fixed costs
facilities costs,
depreciation of equipment value,
taxes,
site security
Examples of variable costs
Direct labor
Material
Energy for the production of a product

## Slide 9: 3. Recurring and Nonrecurring Costs
Recurring costs are associated with each unit produced or each time the process is executed.
Unlike variable costs, recurring costs may not vary with the number or type of products produced.
Nonrecurring costs are those incurred only once in the lifecycle or expected to be incurred only once in a life cycle.
EXAMPLE: the annual property taxes are recurring and fixed costs.
EXAMPLES: The resources required for initial design and testing as these tasks occur only once for each product.

## Slide 10: 4. Direct Costs
Direct costs are associated with a specific system, product, process, or service.
These costs are often subdivided in to direct labor, direct material, or direct expense costs. These cost subdivisions are similar to examples of variable costs.
Labor costs associated with a specific product are considered direct labor cost, while fixed labor costs such as plant security and janitorial services are often considered indirect costs.

## Slide 11: 4. Indirect Costs
Indirect costs are costs that cannot easily be assigned to a specific product or process.
Overhead costs such as executive leadership, human resources, accounting, annual training, and grounds maintenance are traditionally categorized as indirect costs.
EXAMPLES (Indirect, variable, recurring costs)
(1) The energy used for the guard shack and lights on the overflow yard
(2) Warehouse used to stage excess products produced for the holiday surge in demand.

## Slide 12: Resource Space
Figure 4.6. Example Resource Framework
Notes: Figure 4.6 is an example resource framework to facilitate the identification and cost classification of resources in a preliminary resource space.

## Slide 13: Cost Analysis
A system is defined as “an integrated set of elements that accomplishes a defined objective. System elements include products (hardware, software, firmware), processes, people, information, techniques, facilities, services, and other support elements.” (International Committee for Systems Engineering (INCOSE), 2007)
  Implies that all systems have a specific life cycle
A common system life cycle in the system engineering literature consists of seven stages (Parnell, Driscoll, & Henderson, 2011, pp. 7-9)
  conceptualization,
  design,
  development,
  production,
  deployment,
  operation,
  retirement of the system

## Slide 14: Life Cycle Costs
Necessary to make reasonable trade-offs during design, development, production and operations.
A Life Cycle Cost (LCC) model is used to estimate whether new alternatives (or proposed system modifications) meet the anticipated lifespan required functionality at an affordable total cost.
Figure 4.7. Life Cycle Costing Concept Map (Parnell, Driscoll, & Henderson, 2011, p. 138)

## Slide 15: Life Cycle Cost Techniques
LCC | LIFE CYCLE STAGES |  |  |  |  |  |  | 
Techniques | Concept | Design | Development | Production | Deployment | Operation | Retirement | 
Expert Judgment |  | Estimate by analogy | Estimate by analogy | Estimate by analogy |  |  |  | 
Cost Estimating Relationships (Stewart, Wyskida, & Johannes, 1995) | Prepare initial cost estimates | Refine cost estimates |  | Create production estimates |  |  |  | 
Activity based costing (Canada, Sullivan, Kulonda, & White, 2005) |  |  |  | Provides indirect product costs |  | Use for operational trades |  | 
Learning curves (Ostwald, 1992; Lee, 1997) |  |  | Provide development and test unit costs | Provide direct labor production costs |  |  |  | 
Breakeven Analysis (Park, 2004) |  |  | Use in design trades | Provide production quantities |  | Use for operational trades |  | 
Uncertainty and Risk Analysis (Kerzner, 2006) |  |  | Affects development cost | Affects direct and indirect product cost | Affects deployment schedules | Affects O&S costs projections |  | 
Replacement analysis (United States Department of Labor, 2007) |  |  |  |  |  |  | Determine retirement date | 
Table 4.6. LCC Techniques by Life Cycle Stage (Parnell, Driscoll, & Henderson, 2011, p. 140)

## Slide 16: Life Cycle Estimation Classification
The AACE International (AACE International, 2015) has established a cost estimation classification system that can be generalized for applying estimate classification principles to system cost estimates in support of trade studies at various stages of a systems life cycle. (United States Department of Labor, 2007)
 | Primary Characteristic | Secondary Characteristic |  |  | 
Estimate Class | Level of System Definition | End Usage | Methodology | Expected Accuracy Range | Preparation Effort
 | Expressed as % of complete definition | Typical purpose of estimate | Typical estimating method | Typical +/- range relative to best index | Typical degree of effort relative to least cost index
Class 5 | 0% to 2% | Screening or feasibility | Stochastic or judgmental | 4 to 20 | 1
Class 4 | 1% to 15%` | Concept study or feasibility | Primarily stochastic | 3 to 12 | 2 to 4
Class 3 | 10% to 40% | Budget authorization or control | Mixed but primarily stochastic | 2 to 6 | 3 to 10
Class 2 | 30% to 70% | Control or bid/tender | Primarily deterministic | 1 to 3 | 5 to 20
Class 1 | 50% to 100% | Check estimate or bid/tender | Deterministic | 1 | 10 to 100
Table 4.7. AACE International Cost Estimate Classification Matrix (United States Department of Labor, 2007)
Notes: Notes: [a] If the range index value of “1” represents +10/-5%, then an index value of 10 represents +100/-50%.
[b] If the cost index value of “1” represents 0.005% of project costs, then an index value of 100 represents 0.5%.

## Slide 17: Cost Estimation
Stewart (Stewart, Wyskida, & Johannes, 1995) defines cost estimating as “the process of predicting or forecasting the cost of a work activity or work output” (p. 102)
A core requirement for the perceived success of complex public and private projects.
  Should be developed for all stages of the system life cycle
LCC technique choice is dependent upon available data type and quantity, perceived system risks, and stage of the life cycle.
Additional information regarding system design and performance can resolve sources of systemic uncertainty while simultaneously introducing new uncertainties.

## Slide 18: Steps of Cost Estimation Development
The twelve steps for defining a life cycle cost estimate are (Stewart, Wyskida, & Johannes, 1995):
  Developing the work breakdown structure
  Scheduling the work elements
  Retrieving and organizing historical data
  Developing and using cost estimating relationships
  Developing and using production learning curves
  Identifying skill categories, skill levels, and labor rates
  Developing labor hour and material estimates
  Developing overhead and administrative costs
  Applying inflation and escalation (cost growth) factors
  Computing the total estimated costs
  Analyzing and adjusting the estimate
  Publishing and presenting the estimate to management/customer

## Slide 19: Cost Estimation Techniques
Estimation by Analogy: Using SMEs judgement
Cost Estimating Relationships (CERs)
Common Cost Estimating Relationship Forms
  Linear CER with fixed and variable cost
  Power CER with fixed and variable cost
  Exponential CER with fixed and variable cost
  Logarithm CERs

## Slide 20: Estimation by Analogy
“The use of expert judgment to construct an initial estimate for a system is not uncommon and is often used for Class 4 and 5 estimates” (p.109).
“A possible first order estimate may be to take the baseline cost and create a cost factor based on the information elicited from the experts.”
“A major disadvantage associated with estimating by analogy is the significant dependency on the judgment of the expert. The credibility of the estimate is dependent upon the credibility of the individual expert and their experience with the specific technology”(p.110).
Notes: SMEs judgement to construct an initial estimate underscores yet another reason why a good deal of time and effort by the cost analyst is dedicated to working with the anticipated user of the system to help define and understand the requirements
Estimating by analogy requires significantly less effort in terms of time and level of effort than the other methods identified in Table 4.6. Thus, it is often used to validate the more detailed estimates that are constructed as the system design matures.

## Slide 21: Cost Estimating Relationships (CERs)
“Parametric cost estimates are created by using statistical analysis techniques to estimate the costs of a system or technology” (p.110).
“Parametric cost estimation is often used during the early stages of the system life cycle before detailed design information is available”(p.110).
When constructing a system cost estimation model, one should use the baseline work breakdown structure (WBS) or Cost Element Structure (CES), which includes O&S elements for the system to guide the development of the cost model.

## Slide 22: Constructing Cost Estimation Relationships
Table 4.9. Linear Transformations for CERs
linear regression is used to construct the cost estimating relationship

## Slide 23: Learning Curves
“Learning curves are an essential tool for modeling the costs associated with the manufacture of large quantities of complex systems”(p.120).
Typically, each time the production quantity is doubled, a 10 to 30% cost or labor savings is achieved (Kerzner, 2006).
“A single composite learning rate can be constructed that characterizes the learning rate for the entire system using the rates of the individual processes” (p.123).
Figure 4.14. Plot of Learning Curves (Parnell, Driscoll, & Henderson, 2011, p. 161)
Typical learning rate for construction operations is 70 – 90%
(Stewart, Wyskida, & Johannes, 1995)

## Slide 24: Net Present Value
To help assess the potential economic benefits of a system to an organization Net Present Value (NPV) is often used to calculate the present worth from a system or process based on the summation of cash flows over its lifetime.
Calculating the NPV requires the inclusion of annual inflation and discount/interest rates. Example discount rates include:
  Hurdle Rate
  Internal Rate of Return (IRR) or Economic Rate of Return (ERR)
  Weighted Average Cost of Capital (WACC)
Notes: It differs in other metrics such as Return on Investment (ROI) and its more complex metric Internal Rate of Return (IRR) which are finance metrics which do not account for risk by including the discount rate.
If a NPV for a program is negative, this indicates the program is not fiscally profitable.

## Slide 25: Calculating Net Present Value
Calculate the Annual Cash Flow (ACF)
where:
      = Annual Cash Flow (i.e. Net Cash Value)
      = Revenue
      = Expenditure
      = Expenditure or revenue
      = Total number of expenditure and revenues for the year

## Slide 26: Calculating Net Present Value
Calculate the annual cash flow after inflation (CFAI) by adjusting the expected value of the year’s CF by the inflation and interest rate to its current value.
where:
    = Cash Flow After Inflation (i.e. Present Value (PV))
    = Annual Cash Flow (i.e. Net Cash Value)
    = Expected Rate of Inflation for the End of Year (EOY)
    = End of Year (EOY) for the program (0…n)

## Slide 27: Calculating Net Present Value
3. Determine NPV by summing the CFAI while accounting for the interest rate.
where:
      = Net Present Value
      = Cash Flow After Inflation (i.e. Present Value (PV))
      = Interest Rate for the year (time period)
      = End of Year (EOY) for the program (0…n)
      = Total number of years (time periods)

## Slide 28: Uncertainty of NPV
As a value based on expected future conditions, uncertainty is involved in the calculation on NPV.
This uncertainty should be assessed against each of the annual values: expenditures, cash inflow, inflation, and interest.
When comparing the NPV of multiple options or systems, two conditions must be met (Park, 2004):
  Each system assessed must be mutually exclusive of the other (i.e. the choice of one system or alternative must not include the other).
  The lifetime of each system must be the same. If the duration of the lifetime differs between each system, than the shortest

## Slide 29: Monte Carlo Simulation
Figure 4. Graphical depiction of the Monte Carlo simulation procedure.
Henderson, Brent & Bui, Elisabeth. (2019). Determining Uncertainty in
Sediment & Nutrient Transport Models for Ecological Risk Assessment.
Notes: Histogram - https://kanbanize.com/kanban-resources/kanban-analytics/monte-carlo-simulation/
Estimating PI - https://commons.wikimedia.org/wiki/File:Pi_statistisch.png

## Slide 30: Notes on Monte Carlo Simulation
“Kerzner (Kerzner, 2006) points out that caution should be taken when using Monte Carlo analysis. As with any model, the results are only as good as the data used to construct the model, “garbage in, yields garbage out” applies to this situation”(p.131).
When only the upper and lower bounds on the cost for a WBS element are available, a uniform distribution is frequently used in a Monte Carlo simulation to allow all values between the bounds to occur with equal likelihood.
The triangular distribution is often adequate for early life cycle estimates where minimal information is available (lower and upper bounds) and an expert is available to estimate the likeliest cost.
As the system definition matures, and relevant cost data becomes available, other distributions, such as the Beta distribution could be considered and the cost estimate updated.
Notes: Histogram - https://kanbanize.com/kanban-resources/kanban-analytics/monte-carlo-simulation/
Estimating PI - https://commons.wikimedia.org/wiki/File:Pi_statistisch.png

## Slide 31: Sensitivity Analysis
Identifies those variables which could potentially change the decision suggested by a deterministic analysis.
Uncertainty is considered, in this case, to be variance of the metric.
Allows attention to be focused on better understanding and quantifying uncertainty.
May be used to construct a small number of meaningful scenarios, each scenario resulting from the assuming a certain uncertainty has various extreme values.
Scenarios allow for the stakeholders to describe how they want the system to behave in the presence of each scenario.
Figure 4.23. Sensitivity Chart

## Slide 32: Affordability Analysis
For industry, affordability is the ability to develop a product or provide a service at a profit that balances performance and cost.
For government organizations such as DoD, a product or program is affordable if it balances cost, performance and risk while meeting their missions.
The things you need to know for affordability decisions:
  Needs and priorities
  Fraction of budget available for need(s)
  Basis of payment (Cost)
  Overall capability implications
Notes: Let’s start with an example to put affordability analysis in perspective. A couple makes $100,000 per year. They see a nice house for $500,000. “Can we afford that?” they ponder. We all know that it depends. It depends on what fraction of their budget they can allocate to the house, the payment terms of the house itself (interest rate, down payment required, etc.), their need for the house, the added value they derive from the house (e.g., utility, change in life style), and the degree to which the individual is willing to give up other budget items so that funds can be allocated to the house.
To summarize, the things you need to know to buy a house:
  Need for house
  Fraction of budget available for house purchase
  Payment terms
  Willingness to give up other spending